| Date | 28 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS43269 |
| Project Name | Flight Finder: Navigating Your Air Travel Options |
| Maximum Marks | 5 Marks |

Planning Logic

Agile Sprint Planning: SB Flights :

| Term | Matter (2-3 words) |
| --- | --- |
| Sprint | Fixed work period. |
| Epic | Large project task. |
| Story | Small actionable task. |
| Story Point | Effort estimation value. |
| Velocity | Points per sprint. |

Sprint 1: Data & Backend Setup :

| Category | Task (Story) | Points |
| --- | --- | --- |
| Data Collection | USN1: Gathering Data | 2 |
| Data Collection | USN2: Loading Data | 1 |
| Data Prep | USN3: Missing Values | 3 |
| Data Prep | USN4: Creating Fields | 3 |
| Data Prep | USN5: Handling Inconsistency | 3 |
| Total Points | Sprint 1 Total | 12 |

Sprint 2: UI & Dashboard Development :

| Category | Task (Story) | Points |
| --- | --- | --- |
| Visualization | USN6-USN8: Charts | 6 |
| Visualization | USN9: Map Integration | 4 |
| Dashboard | USN10: Developing UI | 5 |
| Story | USN11: Final Logic | 5 |
| Total Points | Sprint 2 Total | 20 |

Agile Metrics Summary :

| Metric | Calculation | Result |
| --- | --- | --- |
| Total Points | 12 + 20 | 32 |
| No. of Sprints | 2 Sprints | 2 |
| Velocity | 32 / 2 | 16 Points/Sprint |