Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS43269 |
| Project Name | Flight Finder: Navigating Your Air Travel Options |
| Maximum Marks | 5 Marks |

Product Backlog (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | USN | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-2 | Flight Search | USN-6 | As a user, I can search flights by city. | 3 | High |
| Sprint-2 | Flight Search | USN-7 | As a user, I can see filtered results. | 2 | High |
| Sprint-3 | Booking | USN-8 | As a user, I can book a flight ticket. | 5 | High |
| Sprint-3 | Dashboard | USN-9 | As a user, I can view my ticket history. | 3 | Medium |
| Sprint-1 | Admin Logic | USN-10 | As an admin, I can seed flight data. | 3 | Medium |

Project Tracker: (4 Marks)

| Sprint | Total Story Points | Duration | Start Date | End Date (Planned) | Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 18 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 |

Velocity Calculation:

- Total Points: 78

- Sprint Duration: 10 Days

- Velocity (AV): 20 Points per Sprint

- Points per Day: 2.0 Story Points/Day